PIM1

Connector-First Architecture

Final Reference Document  ·  March 2026  ·  CTO · BA · PO  ·  Confidential

Covers: architectural decision · domain model · connector contract · revised Phase 5–7 roadmap · conditions & sequencing · open actions

Locked decision PIM1 is a core India-first PIM with a connector-based integration architecture for Amazon, Flipkart, Meesho, and later ONDC. Sellers are tenants/accounts inside the core PIM. Channels and sales platforms are connectors. This distinction is binding and cannot be unwound mid-sprint.

Approval status APPROVED WITH CONDITIONS — CTO + BA ¦ March 2026. Five conditions are attached. They are sequenced below, not batch-gated. Condition 1 blocks everything. Conditions 2–3 must be resolved before P5-S2. Conditions 4–5 must be resolved before Growth-tier pricing is published.

Contents

1.  Why This Architecture — The Correction and Its Rationale

2.  The Five Conditions — Sequenced

3.  Domain Model — Core Domain + Integration Domain

4.  Connector Contract — TypeScript Interface

5.  NestJS Module Structure

6.  Worker Architecture

7.  Revised Roadmap — Phase 5 Foundation Through Phase 7

8.  Migration Plan

9.  Commercial Model

10. Open Actions — Ordered by Urgency

1. Why This Architecture — The Correction and Its Rationale

1.1 What was wrong with the previous approach

Phases 1–4 built a solid catalog core. Phase 5 planning began hardcoding Amazon, Flipkart, and Meesho logic directly into core catalog services: MAPPING_PACKS inside marketplace.service.ts, channel validation rules scattered across media.service.ts and rejection-intelligence.service.ts, export jobs that ran local simulations and marked themselves complete without calling any real API.

This created three compounding problems: every new marketplace or schema change required editing core services, the "seller" concept and the "channel" concept were conflated in the data model, and commercial packaging was impossible because there was no clean boundary between what a seller buys and what integration they enable.

1.2 The single most important distinction — locked

| Concept | Is it a Tenant? | Is it a Connector? | Explanation |
| --- | --- | --- | --- |
| Seller / Brand / Agency | YES | NO | Customer account. Has users, products, categories, media, audit log. |
| Amazon.in | NO | YES | External platform. Needs OAuth LWA, SP-API calls, webhook subscription. |
| Flipkart | NO | YES | External platform. OAuth Authorization Code, v3 listing API. |
| Meesho | NO | YES | Excel-upload platform. Connector generates file; seller uploads manually. |
| ONDC | NO | YES — different model | Network participant, not a REST API. Requires architecture session before sprint. |
| Shopify store | NO | YES | One tenant may have multiple Shopify stores — each is a connector installation. |

1.3 What this change enables

- Clean module ownership: core catalog team never edits connector code; connector team never edits product schema.

- Phased commercial launch: Meesho connector ships first. Amazon next. Flipkart after. No full parity required before revenue.

- Honest Meesho model: generateExportFile() is an explicit connector capability, not a hidden workaround. The UI says "Download Meesho upload file" with step-by-step instructions.

- Packageable pricing: base PIM included at every tier; connectors are the differentiating add-on.

- ONDC treated as uncertain: separate research track with no sprint commitment until architecture session is complete.

2. The Five Conditions — Sequenced

These conditions are not a batch gate. Missing this sequencing would add 3–4 weeks of planning before a line of Phase 5 code ships. The correct read:

| 1 | Auth / RBAC / RLS — Foundation BLOCKS EVERYTHING Tenant resolution must come from authenticated identity, not the x-tenant-id header. ConnectorCredential stores AES-256 encrypted OAuth refresh tokens. Those tokens are only as secure as whoever controls the header. Before any connector code is written: implement real auth (JWT or session), wire tenant resolution to verified identity, confirm PostgreSQL RLS enforces tenantKey on all tables including new connector models, confirm audit log captures authenticated actor ID. |
| --- | --- |

| 2 | Idempotency and Retry Modeling on ConnectorSubmission Before P5-S2 Amazon webhook delivery is at-least-once. Without an idempotencyKey and externalEventId, the same LISTINGS_ITEM_ISSUES_CHANGE notification can be processed twice, creating duplicate ConnectorSubmission records and firing two rejection emails to the seller. Add: idempotencyKey (unique constraint), attemptNumber, source (MANUAL ¦ AUTO_RETRY ¦ WEBHOOK_SYNC), submissionType (VALIDATE ¦ PUBLISH ¦ UPDATE ¦ EXPORT_FILE), externalEventId on ConnectorWebhookEvent. |
| --- | --- |

| 3 | ConnectorInstallation Multi-Account Support Before P5-S2 The @@unique([tenantId, connectorId]) constraint prevents one tenant from having two Amazon accounts (India + UAE) or three Shopify stores. Changing a unique constraint after data exists is painful. Change now: add accountAlias (String, nullable), externalAccountRef (String, nullable, e.g. Amazon sellerId or Shopify shop URL), change unique constraint to @@unique([tenantId, connectorId, accountAlias]). Default accountAlias to "primary" for the first installation. |
| --- | --- |

| 4 | Worker Architecture Named and Planned Before P5-S3 Do NOT build four separate worker services before first revenue. Extend the existing BulkImportJob chunk/retry/DLQ pattern to cover connector submissions and webhook processing. Name four workers explicitly in the architecture: publish worker (picks up PENDING ConnectorSubmissions, calls connector.publishProduct), webhook processor (picks up unprocessed ConnectorWebhookEvents, parses and updates submission status), status sync worker (polls for PENDING submissions on connectors without webhooks, e.g. Flipkart), credential heartbeat (validates stored tokens every 6 hours, updates installation status to CREDENTIAL_EXPIRED on failure). These are queue consumers, not new services. |
| --- | --- |

| 5 | Pricing Validated With Real Sellers Before Publication Before Growth-Tier Pricing Published The ₹999 / ₹3,999 / ₹9,999 / ₹25,000+ tiers are directionally correct but not validated. Run 5 willingness-to-pay conversations with real sellers before publishing pricing publicly. Add plan limits before publishing: SKU count per plan, active users, monthly connector submissions, media storage GB. Without limits the ₹999 plan will be used by sellers with 10,000 SKUs and the unit economics collapse. |
| --- | --- |

3. Domain Model

3.1 Core domain — unchanged from Phases 1–4

All existing models are preserved. No breaking changes to the catalog core.

| Model | Purpose | Key fields / notes |
| --- | --- | --- |
| Tenant | Customer account — RLS enforcement unit | id, name, planTier (STARTER¦GROWTH¦SCALE¦ENTERPRISE), createdAt |
| User | Authenticated user within a tenant | id, tenantId, email, role (admin¦editor¦viewer), lastLoginAt |
| Product | Central catalog entity | id, tenantId, title, sku, brand, hsnCode, gstRate, mrp, status, version, completenessScore (new), mainImageId (new) |
| Variant | SKU-level variant | id, tenantId, productId, skuCode, attributes (JSON), mrp, price |
| Category | Taxonomy node | id, tenantId, name, slug, path, parentId |
| AttributeDefinition | Category-level attribute schema | id, tenantId, categoryId, key, dataType, required, options |
| ComplianceRule | GST/HSN validation rule | id, tenantId, ruleCode, severity (error¦warning), fieldPath, constraint |
| ValidationIssue | Open compliance issue on a product | id, tenantId, productId, ruleCode, severity, message, status (open¦resolved) |
| AuditLog | Full mutation history with actor identity | id, tenantId, entityType, entityId, actorId (authenticated user), changeSet (JSON), createdAt |
| BulkImportJob | CSV/Excel import pipeline | id, tenantId, status, totalRows, processedRows, dlqCount, originalFilename |
| ChannelMappingTemplate | Saved field mapping for a connector | id, tenantId, connectorSlug, categoryId, fieldMap (JSON), version |

3.2 Core additions in Phase 5-S1

MediaAsset — replaces local filesystem approach

model MediaAsset {

id            String   @id @default(cuid())

tenantId      String

productId     String?

variantId     String?

storageKey    String   // R2/S3 object key — source of truth

cdnUrl        String   // permanent public URL — used in SP-API payloads

thumbnailUrl  String?

mimeType      String

widthPx       Int?

heightPx      Int?

fileSizeBytes Int

checksum      String   // SHA-256 — deduplication key

uploadedBy    String   // authenticated User.id

createdAt     DateTime @default(now())

updatedAt     DateTime @updatedAt

@@index([tenantId, productId])

}

Critical: cdnUrl must be a permanent, publicly accessible HTTPS URL (R2 custom domain or CloudFront). The old storage_path (local filesystem path) is removed. Amazon SP-API rejects any listing payload where main_product_image_locator is not a reachable public URL.

Product additions

// Add to existing Product model:

completenessScore Int     @default(0)   // 0–100, computed on every create/update

mainImageId       String?               // FK to MediaAsset

@@index([tenantId, completenessScore])  // enables sort by completeness in product list

3.3 Integration domain — new in Phase 5-S2

ConnectorDefinition — the registry of available connectors

model ConnectorDefinition {

id               String         @id @default(cuid())

slug             String         @unique  // "amazon-in" | "flipkart" | "meesho" | "ondc"

displayName      String

authType         ConnectorAuth  // OAUTH2_LWA | OAUTH2_AUTHCODE | API_KEY | STATIC | EXCEL_ONLY

capabilities     ConnectorCap[] // PUBLISH | VALIDATE | STATUS_SYNC | WEBHOOK_RECEIVE | EXCEL_EXPORT

marketplaceId    String?        // "A21TJRUUN4KGV" for Amazon India

connectorVersion String         @default("1.0.0")

schemaVersion    String?        // e.g. "2021-08-01" for SP-API

isActive         Boolean        @default(true)

isDeprecated     Boolean        @default(false)

deprecationNote  String?

createdAt        DateTime       @default(now())

updatedAt        DateTime       @updatedAt

}

ConnectorInstallation — a connector enabled for one tenant (multi-account aware)

model ConnectorInstallation {

id                 String            @id @default(cuid())

tenantId           String

connectorId        String

connector          ConnectorDefinition @relation(fields:[connectorId], references:[id])

accountAlias       String            @default("primary") // "india", "uae", "store-2"

externalAccountRef String?           // Amazon sellerId, Shopify shop URL

status             InstallStatus     // ACTIVE | PAUSED | CREDENTIAL_EXPIRED | DISABLED

installedAt        DateTime          @default(now())

installedBy        String            // User.id

lastSyncAt         DateTime?

@@unique([tenantId, connectorId, accountAlias])  // allows multi-account

@@index([tenantId])

}

ConnectorCredential — encrypted token store with full lifecycle fields

model ConnectorCredential {

id              String         @id @default(cuid())

tenantId        String

installationId  String         // FK to ConnectorInstallation

credentialType  CredentialType // REFRESH_TOKEN | ACCESS_TOKEN | API_KEY | STATIC

encryptedValue  String         // AES-256-GCM encrypted

status          CredStatus     // ACTIVE | EXPIRED | REVOKED | INVALID

scope           String?        // OAuth scopes granted

expiresAt       DateTime?

lastValidatedAt DateTime?      // set by credential heartbeat worker

lastRefreshAt   DateTime?      // set on successful token refresh

failureReason   String?        // set when status → EXPIRED or INVALID

metadata        Json?          // connector-specific extra fields

createdAt       DateTime       @default(now())

updatedAt       DateTime       @updatedAt

@@unique([installationId, credentialType])

}

ConnectorSubmission — authoritative record of every listing attempt

model ConnectorSubmission {

id               String           @id @default(cuid())

tenantId         String

installationId   String

productId        String

variantId        String?

idempotencyKey   String           // stable key per installation + product + operation; reused across retries

submissionType   SubmissionType   // VALIDATE | PUBLISH | UPDATE | EXPORT_FILE

source           SubmissionSource // MANUAL | AUTO_RETRY | WEBHOOK_SYNC

attemptNumber    Int              @default(1)

status           SubmissionStatus // PENDING | SUCCESS | REJECTED | SUPPRESSED | ERROR

externalRef      String?          // Amazon ASIN, Flipkart FSN, Meesho upload ID

payloadSnapshot  Json             // redacted payload snapshot (retention: 90 days)

channelErrors    Json?            // structured error list from channel response

submittedAt      DateTime         @default(now())

resolvedAt       DateTime?

@@unique([installationId, idempotencyKey])

@@index([tenantId, productId])

}

ConnectorWebhookEvent — inbound async channel notifications

model ConnectorWebhookEvent {

id              String   @id @default(cuid())

tenantId        String

installationId  String

externalEventId String   // channel-assigned event ID (unique within installation)

eventType       String   // "LISTINGS_ITEM_ISSUES_CHANGE", "LISTING_STATUS_CHANGE"

payload         Json     // raw webhook body (redact sensitive fields; retention: 30 days)

receivedAt      DateTime @default(now())

processedAt     DateTime?

submissionId    String?  // resolved FK to ConnectorSubmission

@@unique([installationId, externalEventId])

}

3.4 Enums

enum ConnectorAuth   { OAUTH2_LWA OAUTH2_AUTHCODE API_KEY STATIC EXCEL_ONLY }

enum ConnectorCap    { PUBLISH VALIDATE STATUS_SYNC WEBHOOK_RECEIVE EXCEL_EXPORT }

enum InstallStatus   { ACTIVE PAUSED CREDENTIAL_EXPIRED DISABLED }

enum CredentialType  { REFRESH_TOKEN ACCESS_TOKEN API_KEY STATIC }

enum CredStatus      { ACTIVE EXPIRED REVOKED INVALID }

enum SubmissionType  { VALIDATE PUBLISH UPDATE EXPORT_FILE }

enum SubmissionSource{ MANUAL AUTO_RETRY WEBHOOK_SYNC }

enum SubmissionStatus{ PENDING SUCCESS REJECTED SUPPRESSED ERROR }

4. Connector Contract — TypeScript Interface

Every connector implements this interface. A connector that does not implement a required method will fail TypeScript compilation. Methods marked optional (?) can be added incrementally as the connector matures.

Lean first: Ship with five required methods in P5-S2. Add the optional methods as connectors need them. Do not spend a sprint perfecting the interface before Amazon OAuth is working.

4.1 Core interface

// apps/api/src/connector-framework/connector.interface.ts

export interface ConnectorInterface {

// ── Identity (required) ─────────────────────────────────────────

readonly slug:         string;

readonly displayName:  string;

readonly capabilities: ConnectorCap[];

// ── Required methods ────────────────────────────────────────────

/** Validate stored credentials are still active.

Called on installation and by the 6-hour credential heartbeat. */

validateCredentials(ctx: ConnectorContext): Promise<boolean>;

/** Validate a product payload WITHOUT submitting it.

Amazon: VALIDATION_PREVIEW mode (live API, authoritative).

Others: local rules until channel supports dry-run. */

validateProduct(

ctx: ConnectorContext,

product: ProductPayload

): Promise<ValidationResult>;

/** Translate channel-native error codes to seller-readable messages. */

normaliseError(errorCode: string, rawMessage: string, fieldPath?: string): ConnectorIssue;

// ── Optional methods (add as connector matures) ─────────────────

/** Exchange an OAuth callback code for tokens and store encrypted. */

handleOAuthCallback?(

ctx: ConnectorContext,

params: Record<string, string>

): Promise<void>;

/** Fetch the channel-authoritative field schema for a product type.

Keeps validation rules fresh as marketplaces update their schemas. */

fetchProductTypeSchema?(

ctx: ConnectorContext,

productType: string

): Promise<ProductTypeSchema>;

/** Submit a product listing to the channel. */

publishProduct?(

ctx: ConnectorContext,

product: ProductPayload

): Promise<SubmissionRef>;

/** Update an existing listing after initial publish. */

updateProduct?(

ctx: ConnectorContext,

product: ProductPayload,

externalRef: string

): Promise<SubmissionRef>;

/** Poll for submission status (used when webhooks are unavailable). */

syncSubmissionStatus?(

ctx: ConnectorContext,

externalRef: string

): Promise<SubmissionStatusUpdate>;

/** Verify webhook signature and parse to internal event. */

parseWebhookEvent?(

rawBody: Buffer,

headers: Record<string, string>

): Promise<ParsedWebhookEvent>;

/** Generate export file (Meesho Excel, future: ERP CSV). */

generateExportFile?(

ctx: ConnectorContext,

products: ProductPayload[]

): Promise<ExportFile>;

}

4.2 ConnectorContext — injected into every connector call

export interface ConnectorContext {

tenantId:       string;

installationId: string;

connectorId:    string;

sellerId?:      string;          // Amazon sellerId, Flipkart sellerId

marketplaceId?: string;          // "A21TJRUUN4KGV" for Amazon India

getAccessToken(): Promise<string>; // handles refresh transparently

}

4.3 Shared types

export type ProductPayload = {

sku:          string;

title:        string;

description:  string;

brand:        string;

hsnCode:      string;

gstRate:      number;

mrp:          number;

sellingPrice: number;

mainImageUrl: string;   // MediaAsset.cdnUrl — permanent public URL

attributes:   Record<string, unknown>;

productType:  string;   // channel-specific product type string

};

export type ValidationResult = {

isValid:  boolean;

errors:   ConnectorIssue[];

warnings: ConnectorIssue[];

source:   "LIVE_API" | "LOCAL_RULES";  // shown in UI

};

export type ConnectorIssue = {

code:          string;   // channel-native error code

fieldPath:     string;   // e.g. "attributes.color"

sellerMessage: string;   // plain-language, translated by normaliseError()

severity:      "error" | "warning";

};

export type SubmissionRef = {

externalRef: string;

status:      SubmissionStatus;

isAsync:     boolean;  // true = result arrives via webhook

};

export type ExportFile = {

buffer:   Buffer;

filename: string;   // "meesho_upload_apparel_20260301.xlsx"

mimeType: string;

};

4.4 Capabilities per connector — current state

| Method | Amazon.in | Flipkart | Meesho | ONDC (Phase 7) |
| --- | --- | --- | --- | --- |
| validateCredentials | ✓ Required | ✓ Required | ✓ Required | Post arch. session |
| validateProduct | ✓ LIVE_API (SP-API) | LOCAL_RULES | LOCAL_RULES | Post arch. session |
| normaliseError | ✓ Required | ✓ Required | ✓ Required | Post arch. session |
| handleOAuthCallback | ✓ LWA | ✓ Auth Code | — Static creds | — Gateway cert |
| fetchProductTypeSchema | ✓ SP-API | Partial | — | — |
| publishProduct | ✓ PUT /listings | ✓ POST /listings/v3 | — | Phase 7 |
| syncSubmissionStatus | Via webhook | ✓ Poll API | — | Phase 7 |
| parseWebhookEvent | ✓ SP-API notif. | — | — | Phase 7 |
| generateExportFile | — | — | ✓ Excel upload | — |

Meesho note: publishProduct() is intentionally absent. Meesho new product creation is Excel-upload-only through the Supplier Panel. The connector generates the correctly formatted file; the seller uploads manually. In orchestration, branch by capability: EXCEL_EXPORT connectors call generateExportFile(); PUBLISH connectors call publishProduct(). This is documented honestly in the UI — not hidden as a limitation.

5. NestJS Module Structure

apps/api/src/

├── connector-framework/          ← NEW: shared framework layer

│   ├── connector.interface.ts    ← the binding contract (Section 4)

│   ├── connector.registry.ts     ← map of slug → ConnectorInterface instance

│   ├── connector.context.ts      ← builds ConnectorContext per request

│   ├── connector-framework.module.ts

│   └── connector-framework.service.ts  ← orchestrates install/validate/publish

│

├── connectors/                   ← NEW: one folder per connector

│   ├── amazon/

│   │   ├── amazon.connector.ts   ← implements ConnectorInterface

│   │   ├── amazon-lwa.client.ts  ← LWA token exchange and refresh

│   │   ├── amazon-sp-api.client.ts  ← SP-API HTTP calls

│   │   └── amazon.module.ts

│   ├── flipkart/

│   │   ├── flipkart.connector.ts

│   │   ├── flipkart-api.client.ts

│   │   └── flipkart.module.ts

│   └── meesho/

│       ├── meesho.connector.ts

│       ├── meesho-excel.generator.ts  ← category template → XLSX

│       └── meesho.module.ts

│

├── connector-installer/          ← NEW: tenant-facing install API

│   ├── connector-installer.controller.ts

│   │     POST /connectors/:slug/install

│   │      GET /connectors/installed

│   │     POST /connectors/:id/uninstall

│   │     POST /connectors/:id/reconnect   ← re-initiates OAuth

│   ├── connector-installer.module.ts

│   └── connector-installer.service.ts

│

├── webhook-receiver/             ← NEW: inbound webhook handler

│   ├── webhook-receiver.controller.ts

│   │     POST /webhooks/:connectorSlug  ← public endpoint, no auth

│   ├── webhook-receiver.module.ts

│   └── webhook-receiver.service.ts  ← verifies signature, enqueues event

│

├── marketplace/                  ← EXISTING: preserved for compatibility

│   └── marketplace.service.ts    ← processExportJob delegates to framework

│

└── media/                        ← EXISTING: update storage backend only

└── media.service.ts          ← replace fs.writeFile with R2/S3 SDK

5.1 Updated processExportJob

The existing API endpoint and DTO are preserved. Only the implementation changes:

async processExportJob(jobId: string) {

const job         = await this.prisma.tenant().marketplaceExportJob

.findUniqueOrThrow({ where: { id: jobId } });

const installation = await this.connectorFramework

.requireInstallation(job.tenantId, job.channel);

const product      = await this.buildProductPayload(job.productId);

const idempotencyKey = `${installation.id}:${job.productId}:PUBLISH`;

// Step 1: validate (non-destructive)

const validation = await this.connectorFramework

.validate(installation, product);

if (!validation.isValid) return this.failJob(jobId, validation.errors);

// Step 2: publish (or export file when connector has EXCEL_EXPORT only)

const submission = installation.supportsExcelExport ? await this.connectorFramework.generateExportFile(installation, [product]) : await this.connectorFramework

.publish(installation, product);

// Step 3: record authoritative submission

await this.prisma.tenant().connectorSubmission.create({

data: {

tenantId:        job.tenantId,

installationId:  installation.id,

productId:       job.productId,

idempotencyKey,

submissionType:  "PUBLISH",

source:          "MANUAL",

attemptNumber:   job.attemptNumber ?? 1,

status:          submission.status,

externalRef:     submission.externalRef,

payloadSnapshot: product,

}

});

return this.completeJob(jobId, submission);

}

6. Worker Architecture

Do not build four separate services. Extend the existing BulkImportJob chunk/retry/DLQ queue pattern. These are queue consumers, not microservices.

| Worker | Trigger | What it does | Retry policy |
| --- | --- | --- | --- |
| Publish worker | ConnectorSubmission created with status PENDING | Picks up PENDING submissions. Calls connector.publishProduct(). Updates status to SUCCESS / REJECTED / ERROR. On transient error: increments attemptNumber, re-enqueues with backoff. | 3 retries with exponential backoff (30s, 2min, 10min). After 3 failures: status → ERROR, DLQ entry created. |
| Webhook processor | ConnectorWebhookEvent created with processedAt = null | Deduplicates on externalEventId (unique constraint). Calls connector.parseWebhookEvent(). Resolves to ConnectorSubmission via productId + connectorId. Updates submission status + channelErrors. Sets processedAt. | 3 retries. Idempotent — safe to re-process because externalEventId prevents double-write. |
| Status sync worker | Cron: every 10 min — PENDING submissions on connectors without webhooks (Flipkart) | For each PENDING ConnectorSubmission with no resolvedAt older than 10 min: calls connector.syncSubmissionStatus(). Updates status. | No retry needed — if poll fails, next cron cycle picks it up. |
| Credential heartbeat | Cron: every 6 hours | For each ConnectorInstallation with status ACTIVE: calls connector.validateCredentials(). On failure: updates ConnectorCredential.status → EXPIRED, ConnectorInstallation.status → CREDENTIAL_EXPIRED, sends email to tenant admin. | Single attempt per cycle. Failure updates status — no retry. |

Observability requirement The connector framework service must emit structured logs on every connector call: tenantId, installationId, connectorSlug, method, durationMs, success (boolean), errorCode (if any). These feed the ops dashboard minimum: connector error rate by channel, webhook processing lag (p95), credential expiry events per week, submission success rate by connector. Do not ship Phase 5-S4 without these logs in place.

7. Revised Roadmap — Phase 5 Foundation Through Phase 7

7.1 Pre-Phase 5: Foundation sprint (Condition 1 — blocks everything)

Required before P5-S1 Auth / RBAC / RLS must be production-grade before any connector code is written. Duration: 1 week. Owner: EL. This is not a Phase 5 sprint — it is the gate to Phase 5.

| Task | Detail |
| --- | --- |
| Real authentication | Implement JWT or session-based auth. Every API request must carry a verified identity. Remove x-tenant-id as the primary tenant signal. |
| Tenant resolution from identity | tenantId derived from the authenticated token, not from a header. Middleware sets app.tenant_key from verified identity. |
| PostgreSQL RLS verification | Run verify-tenant-rls.cjs and confirm: (a) all 9 core tables + all 5 new connector tables have RLS policies, (b) cross-tenant row count = 0 in isolation test. |
| Audit actor identity | AuditLog.actorId must be a verified User.id, not a role string. Existing audit interceptor update required. |
| Worker queue baseline | Confirm existing BulkImportJob queue pattern is functional and ready to extend to ConnectorSubmission and ConnectorWebhookEvent queues. |
| Structured log baseline | Add correlation IDs to every API request. ERROR and WARN to centralized sink. This is the foundation the connector observability metrics plug into. |

7.2 Phase 5 — Connector Foundation (5 sprints, 10 weeks)

| Sprint | Duration | Deliverables | Gate check (hard stop if fails) |
| --- | --- | --- | --- |
| P5-S1 Media + Completeness | 1 week | 1. Cloud media storage: R2/S3 bucket provisioned. media.service.ts writes to cloud, returns MediaAsset.cdnUrl (permanent public HTTPS URL). Local storage/media/ directory deprecated. 2. Completeness score: added to Product model, computed on every create/update, rendered as ring badge in product list with sort and filter controls. 3. MediaAsset schema migration applied. | ✓ Upload 2MB PNG → cdnUrl resolves publicly from a browser outside the server network. ✓ Product with all text fields but no image scores 65. Product with all fields scores 100. ✓ Product list sortable by completenessScore asc/desc. |
| P5-S2 Connector Framework | 1 week | 1. ConnectorDefinition, ConnectorInstallation, ConnectorCredential, ConnectorSubmission, ConnectorWebhookEvent migrations applied. 2. ConnectorInterface TypeScript contract. 3. Connector registry with Amazon, Flipkart, Meesho stubs (validateCredentials only — all return true). 4. Install/uninstall/reconnect API endpoints. 5. "Connect your Amazon account" button in Settings UI. 6. ConnectorDefinition seed data applied. | ✓ GET /connectors returns 3 connectors with correct capabilities. ✓ POST /connectors/amazon-in/install creates ConnectorInstallation with status ACTIVE. ✓ @@unique([tenantId, connectorId, accountAlias]) constraint present in migration. ✓ TypeScript compilation passes with all three stubs. |
| P5-S3 OAuth + Live Validation | 2 weeks | 1. Amazon LWA OAuth flow: seller redirected to consent, callback handled, refresh token stored encrypted in ConnectorCredential. 2. Flipkart OAuth Authorization Code flow. 3. Meesho static credential store (merchant ID + secret key via settings form). 4. amazon.connector.validateProduct() calls SP-API VALIDATION_PREVIEW. source = "LIVE_API" in response. 5. Rejection simulator UI shows "Validated by Amazon (live)" vs "Local rules" label. 6. Credential heartbeat worker deployed. | ✓ Complete Amazon OAuth flow with sandbox seller credentials. Token stored encrypted, refresh succeeds. ✓ Run simulator on real product: response includes source: "LIVE_API" and Amazon-native error codes. ✓ Invalidate stored token manually. Heartbeat marks installation CREDENTIAL_EXPIRED. Admin email sent. |
| P5-S4 Live Publish | 1 week | 1. amazon.connector.publishProduct() → SP-API PUT /listings/2021-08-01/items. 2. flipkart.connector.publishProduct() → POST /sellers/listings/v3. 3. meesho.connector.generateExportFile() → correctly formatted Excel with category template. 4. processExportJob delegates to connector framework. 5. ConnectorSubmission recorded on every attempt with idempotencyKey. 6. Publish worker deployed. | ✓ Submit one real product to Amazon sandbox. ConnectorSubmission created with status PENDING and valid idempotencyKey. ✓ Submit same product twice with same idempotencyKey: only one ConnectorSubmission created (idempotency enforced). ✓ Download Meesho Excel file. Verify category template correct and all product fields mapped to correct column headers. |
| P5-S5 Webhooks + Result Loop | 1 week | 1. Amazon webhook receiver: POST /webhooks/amazon-in (public, signature-verified). 2. Subscribe to LISTINGS_ITEM_ISSUES_CHANGE and LISTINGS_ITEM_STATUS_CHANGE on Amazon Developer Console. 3. Webhook processor worker: parse event → resolve ConnectorSubmission → update status + channelErrors. 4. Channel readiness badge updates in real time from ConnectorSubmission.status. 5. Submission result notification (email or in-app) sent to seller on REJECTED or SUPPRESSED. | ✓ Submit product to Amazon sandbox. Amazon pushes LISTINGS_ITEM_ISSUES_CHANGE via webhook. ConnectorSubmission.status updates to REJECTED within 60 seconds. Channel badge shows BLOCK with Amazon error message. ✓ Run webhook twice with same externalEventId: only one update applied (deduplication enforced). ✓ No regression on Phases 1–4 smoke tests. |

7.3 Phase 6 — Rejection Intelligence 2.0 (3 sprints, 6 weeks)

Phase 6 heuristic scoring already exists. In connector-first Phase 6 it gets real ground truth from ConnectorSubmission.channelErrors.

| Sprint | Deliverables |
| --- | --- |
| P6-S1 Real Data Pipeline | SubmissionErrorAnalysis: aggregate ConnectorSubmission.channelErrors by (connectorId, errorCode, fieldPath). Build frequency table updated daily. Surface "top 5 real rejection patterns for Amazon" in Rejection Intelligence UI, labelled as "Based on your submission history" (not simulated). |
| P6-S2 Predictive Scoring | Update RejectionIntelligenceService.scoreProduct(): weight by actual historical rejection frequency from SubmissionErrorAnalysis. A field that causes 80% of Amazon rejections scores higher than one causing 5%. Source flag: "HISTORICAL_DATA" or "HEURISTIC_FALLBACK" (for tenants with no submission history yet). |
| P6-S3 Workflow + History | Product version history: field-level diffs between saves, "Show what this title was before the bulk edit", rollback to any previous version. Draft → Review → Publish gating (required for teams with editor/admin split, optional for solo sellers). Duplicate detection on bulk import. |

7.4 Phase 7 — ONDC (conditional on architecture session)

Hard gate before any Phase 7 sprint Conduct a 2-hour architecture session with an ONDC-registered seller-app developer. Produce ADR-007 with chosen integration model (channel adapter vs network participant) before Phase 6 ships. If session reveals > 6 weeks of work, ONDC moves to Phase 8 and Phase 7 becomes: Shopify connector + WooCommerce connector + Hindi UI foundation (i18n framework, key strings translated).

| If ONDC scope ≤ 6 weeks | If ONDC scope > 6 weeks |
| --- | --- |
| P7-S1: ONDC gateway registration, callback server, signed JSON payload generation. P7-S2: Seller-app discovery on ONDC registry. Buyer-node protocol. ondc.connector.ts implementing ConnectorInterface with network-participant semantics. P7-S3: End-to-end test with ONDC sandbox. | Descope ONDC → Phase 8. P7 becomes: P7-S1: Shopify connector (sync products from Shopify → PIM completeness score). P7-S2: WooCommerce connector. P7-S3: Hindi UI — i18n framework installed, all seller-facing strings translated. ONDC architecture decision recorded in ADR-007. |

8. Migration Plan

Fully additive. No existing Phase 1–4 API contracts broken. No existing DTOs changed.

| File | Action | Breaking? | Notes |
| --- | --- | --- | --- |
| schema.prisma | Add 5 new connector models + MediaAsset.cdnUrl + Product.completenessScore. Run prisma migrate dev. | No — additive | Existing models unchanged. |
| media.service.ts | Replace fs.writeFile with R2/S3 SDK upload. Return cdnUrl in all responses. Remove storagePath. | Smoke tests only | Update media smoke test to check cdnUrl is a valid HTTPS URL, not a file path. |
| marketplace.service.ts | processExportJob: replace simulateProduct() with connectorFramework.validate() + connectorFramework.publish(). Keep endpoint contract. | No | Existing export job DTOs unchanged. Existing jobs in PENDING state will be picked up by publish worker. |
| marketplace.service.ts | Move MAPPING_PACKS field mapping logic into each connector's buildPayload() method. | No — keep MAPPING_PACKS as fallback during transition | Remove only after connector implementations are tested in production for 2+ weeks. |
| rejection-intelligence.service.ts | Add ConnectorSubmission aggregation to scoreProduct(). Keep heuristic as fallback for tenants with no submission history. | No — additive | Heuristic fallback remains for new tenants. |
| ai-optimization pages/routes | Rename "AI optimization" → "Auto-suggestions" in all UI labels, page titles, headings. Route names can stay unchanged. | No | 30-minute text change. No API change. |
| tools/phase5/media-smoke-test.ps1 | Update: check cdnUrl field is a valid HTTPS URL resolving publicly. Remove storagePath assertion. | Smoke test only | Run after P5-S1 to confirm. |
| ConnectorDefinition seed | Run seed SQL once after migration. Inserts Amazon, Flipkart, Meesho connector records. | No | Idempotent seed — safe to re-run. |

9. Commercial Model

9.1 Positioning — internal architecture, not external label

Sell: "India-first PIM that reduces listing rejections and speeds up channel readiness."

Do not sell: "connector platform", "integration engine", "marketplace middleware". The connector model is an internal architecture decision. Sellers buy an outcome, not a framework.

9.2 Pricing tiers — subject to real-seller validation (Condition 5)

| Plan | Price | Connectors | Limits (illustrative — validate before publishing) | Target |
| --- | --- | --- | --- | --- |
| Starter | ₹999/month | 1 connector (Meesho or Amazon or Flipkart) | Up to 500 SKUs 2 users 500 submissions/month 5 GB media | Single-channel sellers. Tier 2/3 cities. Meesho-heavy apparel. |
| Growth | ₹3,999/month | 3 connectors (Amazon + Flipkart + Meesho) | Up to 5,000 SKUs 5 users 5,000 submissions/month 25 GB media | Multi-channel mid-market brands. Core ICP. |
| Scale | ₹9,999/month | All connectors (+ ONDC when available) | Up to 25,000 SKUs 15 users Unlimited submissions 100 GB media | Established brands with catalog teams. |
| Enterprise | ₹25,000+/month | All connectors + Shopify/ WooCommerce + ERP | Unlimited SKUs Unlimited users Custom media quota SLA + dedicated support | Agencies, large brands, multi-brand operators. |

Validation required before publishing these tiers Run 5 willingness-to-pay conversations with real sellers before committing publicly. Test the SKU and submission limits with real catalog managers — the numbers above are illustrative and will shift. Confirm onboarding cost is recoverable at ₹999/month before enabling Starter self-serve.

9.3 Phased commercial launch sequence

Full marketplace parity is not required before first revenue.

| Week | Milestone | Connectors live | Revenue possible? |
| --- | --- | --- | --- |
| 1–4 | Meesho connector + completeness score | Meesho (Excel export) | Yes — Starter ₹999 |
| 5–8 | Amazon validation (LIVE_API in simulator) | Meesho + Amazon (validate only) | Yes — Growth unlocked |
| 9–12 | Amazon live publish + webhook loop | Meesho + Amazon (full) | Yes — Growth fully active |
| 13–16 | Flipkart connector | Meesho + Amazon + Flipkart | Yes — Scale unlocked |
| 17+ | ONDC (pending arch. session) + Shopify | All connectors | Enterprise tier |

10. Open Actions — Ordered by Urgency

| # | Action | Owner | Deadline | Blocks |
| --- | --- | --- | --- | --- |
| 1 | Email meesholink-integration@meesho.com — Subject: "Request for API Credentials". Manual process takes 1–2 weeks. | PO | TODAY | P5-S3 Meesho credentials |
| 2 | Register PIM1 on Amazon Developer Console as a Public Developer Application. Amazon review takes several days. | PO + EL | This week | P5-S3 Amazon OAuth |
| 3 | Register PIM1 on Flipkart Partner Dashboard (not Seller Dashboard) as a third-party partner. | PO + EL | This week | P5-S3 Flipkart OAuth |
| 4 | Provision R2 bucket (dev environment). Update .env.example with R2_* vars. Confirm CDN domain. | EL | Before P5-S1 | P5-S1 media storage |
| 5 | Run Auth/RBAC/RLS foundation sprint. Gate P5-S1 on completion. | EL | Before P5-S1 | Everything |
| 6 | Run real seller discovery interviews — minimum 5, target 10. Replace synthetic INTERVIEW_TRACKER.csv rows. | PO | Before P5-S3 | Pricing validation (Condition 5) |
| 7 | Conduct pilot seller session (2 hours, real catalog manager, recorded). Produce friction log. | PO | Before P5-S4 | Product quality signal |
| 8 | Commit to pricing tier structure (Starter/Growth/Scale) with plan limits. Get founder sign-off. | PO + Founders | Before Growth-tier pricing published | Commercial launch |
| 9 | Schedule ONDC architecture session with ONDC-registered developer. Produce ADR-007. | PO + EL | Before Phase 6 completes | Phase 7 scope |
| 10 | Rename "AI optimization" → "Auto-suggestions" across all UI labels and page titles. | EL | Before any seller demo | Trust / credibility |

PIM1 Connector-First Architecture — Final Reference Document  ·  March 2026  ·  Confidential